|  | Notsi Solar Park (475 MW) Request for Quotation (RFQ) | Doc No. | NSI-00-PR-QUO-001 |
| --- | --- | --- | --- |
|  |  | Rev. No. | 00 |
|  |  | Rev. Date | 05/05/2026 |

| Date: | 15 April 2026 |  | RFQ Reference Number: | CNWE-SH-RFQ-2026-30 |
| --- | --- | --- | --- | --- |

You are hereby invited to tender for the below mentioned Scope of Work / Supply, in accordance with the Project Specifications and Requirements as specified.

| Project Details: |  |
| --- | --- |
| Project Name: | Notsi 475MW Solar Park |
| Contract No: |  |
| Location: | Dealesville, Freestate, Tokologo Municipality |
| Completion Date: | 15 May 2028 |

| RFQ Specific Details: |  |
| --- | --- |
| Scope of Work/Supply: | The appointed contractor shall procure and construct the site temporary facilities for the NOTSI PV Project. The contractor must tender for temporary construction works, including preliminaries, main construction works, HVAC installation, water heater installation, warranty support and post-completion maintenance services. All prices shall be tax-inclusive and quoted in South African Rand (R). The contractor must quote item by item, including unit price and total price for each item listed below. All prices must be comprehensive unit prices. The total construction period shall not exceed 120 calendar days. The contractor must state the expected duration for each item clearly and propose payment milestones and percentages for negotiation. - Equipment to be Tendered On 1.Bill No. 1 - Preliminaries No.; Description; Unit; Quantity; Requirements. 1.1; Fixed Costs; Lump Sum; 1; Including one-off inputs such as on-site facility erection and temporary works. 1.2; Duration-Related Costs; Month; 4; -. 1.3; Safety Measures Costs; Lump Sum; 1; Included in the comprehensive unit price. 2. Bill No. 2 - Main Construction No.; Description; Unit; Quantity; Requirements. 2.1; Steel Gate, 6m × 1.8m high; Set; 3; Supply and installation. 2.2; Steel Gate, 3m × 1.8m high; Set; 1; Supply and installation. 2.3; Wire mesh gate, 8m × 2.0m high with anti-theft barbed wire on top (for storage yard); Set; 2; Supply and installation. 2.4; Wire mesh gate, 4m × 1.8m high (for office area); Set; 2; Supply and installation. 2.5; Galvanized AZ275 aluminum-zinc roof sheet 0.4mm thick; columns: 80×4mm galvanized steel pipe; rails: 50×3.5mm galvanized steel pipe; top rail: 30×3mm galvanized steel pipe; diagonal braces: 30×3mm galvanized steel pipe. Fence height: 3m above ground. Wall sheets fixed with wire or screws.; m; 800; Supply and installation. 2.6; Internal galvanized diamond mesh fence (mesh size 50/75mm); columns: 80×4mm galvanized steel pipe; rails: 50×3.5mm galvanized steel pipe; top rail: 30×3mm galvanized steel pipe; diagonal braces: 30×3mm galvanized steel pipe. Fence height: 2m above ground, fixed with wire.; m; 120; Supply and installation. 2.7; External galvanized diamond mesh fence (mesh size 50/75mm); columns: 80×4mm galvanized steel pipe; rails: 50×3.5mm galvanized steel pipe; top rail: 30×3mm galvanized steel pipe; diagonal braces: 30×3mm galvanized steel pipe. Fence height: 2.4m above ground, with 0.5m high anti-theft barbed wire on top, tensioned and fixed with wire.; m; 953; Supply and installation. 2.8; Crushed stone placement (19mm particle size) for living quarters, office area and storage yard; m³; 1,000; Supply and installation. 2.9; Earthworks (filling): mainly 500mm platform filling for living quarters and partial indoor backfilling (approx. 500mm thick); maximum layer thickness ≤250mm; soil compaction factor ≥98%.; m³; 13,000; Supply and installation. 2.10; Site clearing and grading (including tree removal); m²; 70,800; -. 2.11; Kerb installation (H=400×L=700×W=150); m; 920; Supply and installation. 2.12; Concrete paving bricks 600×600×20mm thick, 1m wide footpath laid in running bond (footpaths only on both sides of main camp roads); m; 180; Supply and installation. 2.13; Installation of 3 sets stainless steel flagpoles and foundation construction (flagpoles supplied by Client); Lump Sum; 1; Installation and construction. 2.14; CCTV system for living quarters (including 8 cameras, covering living quarters, cameras with infrared alarm function); Set; 1; Supply and installation. 2.15; CCTV system for office area (including 7 cameras, covering office area, cameras with infrared alarm function); Set; 1; Supply and installation. 2.16; CCTV system for storage yard (including 20 cameras, covering storage yard, cameras with infrared alarm function); Set; 1; Supply and installation. 2.17; 200W streetlight, 6m pole, standard South African type (installed on both sides of roads, including lightning protection and street light distribution board); Set; 15; Supply and installation. 2.18; 800W solar streetlight, 5 sets; minimum 4 lamps per set, 10m pole, standard South African type (installed in storage yard, including lightning protection and street light distribution board); Set; 5; Supply and installation. 2.19; Water pump supply and commissioning (with associated control system); Unit; 2; Supply and installation. 2.20; 10m³ PE water storage tank supply and installation; Unit; 14; Supply and installation. 2.21; External water supply pipeline network; m; 1,143; Supply and installation. 2.22; External drainage pipeline network; m; 935; Supply and installation. 2.23; External stormwater drainage network (including 12 brick stormwater manholes); m; 248; Supply and installation. 2.24; Concrete works (C15 floor, C30 safe house, C30 structural foundation, etc.); m³; 572; Supply and installation. 2.25; Red brick road and floor construction; m²; 3,420; Supply and installation. 2.26; Concrete road (C25); m³; 342; Supply and installation. 2.27; Diesel generator, 300KVA; Unit; 2; Supply and installation. 2.28; Diesel generator, 200KVA; Unit; 2; Supply and installation. 2.29; Diesel generator, 50KVA; Unit; 1; Supply and installation. 2.30; 12m³ diesel storage tank (including installation and all permits for refueling, storage and usage); Set; 1; Supply and installation. 2.31; 3m³ diesel storage tank (including installation and all permits for refueling, storage and usage); Set; 1; Supply and installation. 2.32; External power supply systems (including cable laying, connection from buildings to generators or other equipment, cable connection, distribution board installation (distribution board supplied by Client), control cabinet connection, etc.); m; 1,865; Supply and installation. 2.33; Cable trench (including excavation, backfilling, site cleaning and related works); m; 750; Construction. 2.34; Container house installation (including all associated works: internal water and electricity, sanitary ware, furniture, decoration, structure, etc.); Lump Sum; 1; Installation and construction. 2.35; Steel structure installation (including all associated works: internal water and electricity, sanitary ware, furniture, decoration, structure, etc.); T; 54.6; Installation and construction. 3. Bill No. 3 - HVAC System No.; Description; Unit; Quantity; Requirements. 3.1; Wall-Mounted Air Conditioner Installation (cooling/heating type) including piping, brackets and commissioning; Unit; 232; Installation only. 4. Bill No. 4 - Water Heater No.; Description; Unit; Quantity; Requirements. 4.1; 40L Electric Water Heater Installation (including piping connection and earth leakage protection); Unit; 134; Installation only. 5. Bill No. 5 - Post-Completion Works No.; Description; Unit; Quantity; Requirements. 5.1; 1-Year Project Warranty: Warranty period is 12 months from acceptance / handover. Free repair of defective structures, finishes, etc.; bear all costs for labour, transport, spare parts, etc.; respond within 24 hours of fault notification and attend / complete repair within agreed time.; Year; 1; Warranty support. 5.2; After the 1-year warranty expires, the project automatically enters a paid post-warranty maintenance phase. A separate maintenance agreement may be signed or service provided on an ad-hoc basis. Maintenance services, labour travel and spare parts replacement to be settled at cost price or preferential negotiated price. A clear quotation list shall be provided for confirmation before execution.; Year; 2; Paid maintenance support. 6. Quotation Requirements - Quotation Format: Quote unit price and total price for each item listed above. All prices must be comprehensive unit prices. - Quotation Validity: Quotation shall remain valid for at least 90 days from the date of submission. - Project Duration: State the expected duration for each item clearly. Total construction period shall not exceed 120 calendar days. - Payment Terms: Please propose suggested payment milestones and percentages. CNWE reserves the right to negotiate. 7. Other Conditions - CNWE reserves the right to negotiate, reject all quotations or cancel this procurement without any liability. - Submission of a quotation shall be deemed acceptance of all terms and conditions in this RFQ. - All work must comply with applicable South African laws, site HSE requirements, project specifications and relevant construction standards. - The contractor must provide all labour, equipment, plant, materials, supervision, transportation, permits, testing, commissioning and documentation necessary to complete the works unless clearly stated otherwise. RFQ Specific Requirements: Duration of activity: Total construction period shall not exceed 120 calendar days. Start date: To be confirmed Quantity; Type; Additional specifications. 1; Temporary facilities construction package; Procurement and construction of temporary construction works for the NOTSI PV Project, including preliminaries and all Bill No. 1 to Bill No. 5 items.. 1; Main construction works; Gates, fencing, crushed stone, earthworks, clearing, kerbs, paving, CCTV, lighting, pumps, tanks, water supply, drainage, stormwater, concrete works, roads, generators, diesel tanks, electrical works, cable trenches, container houses, steel structures, PV and energy storage.. 1; Mechanical and electrical installation; HVAC installations, water heater installations, power supply connections, commissioning and related controls as specified.. 1; Warranty and maintenance support; One-year warranty from acceptance / handover and two-year paid post-warranty maintenance support as specified.. Terms & Conditions: As per CNWE service agreement contract and the quotation requirements stated in this RFQ. 8. Project Requirement All fire prevention and firefighting equipment must be suitable for construction site conditions, PV project activities, hot work, fuel storage, chemical storage, temporary offices, laydown areas, plant areas and emergency response requirements. All equipment and service records must be suitable for audit purposes and for inclusion in the project HSE file. |
| Form of Agreement: | Service provider / contractor |
| Validity of Quote: | 90 days from date of submission |
| Delivery: | As per agreement |
| BOQ: | As Project BOQ |
| Specifications: | As per scope of work |
| Drawings: | As per project drawings where applicable |
| RFQ Submission Date: | Date: 25 May 2026 Time: 16h00 |
| Submission of Quote: | By mail: johan@cggcpower.com |

|  | Notsi Solar Park (475 MW) Request for Quotation (RFQ) | Doc No. |  |
| --- | --- | --- | --- |
|  |  | Rev. No. | 00 |
|  |  | Rev. Date | 05/05/2026 |

# RFQ Specific Requirements:

Duration of activity: Duration of Project Start date:

Service required:

| Quantity | Type | Additional specifications |
| --- | --- | --- |

Terms & Conditions: As per CNWE service agreement contract.

|  | Notsi Solar Park (475 MW) Request for Quotation (RFQ) | Doc No. |  |
| --- | --- | --- | --- |
|  |  | Rev. No. | 00 |
|  |  | Rev. Date | 05/05/2026 |

# CNWE Procurement Process & Requirements:

All RFQ’s to be submitted to CRM Office for processing

Procurement of all services will be based on a commercial basis.

Only contractors & SMME’s which have been fully vetted by CRM will be considered.

| Returnable to be submitted (Check List) |  |
| --- | --- |
| Quotation / Proposal Including Cover Letter |  |
| BEE Certificate / WBHO Affidavit |  |
| Certified copy of roadworthy certificate and licence disc |  |
| Certified training certificates/competencies of operators |  |
| Service record of plant |  |
| Tax clearance document |  |
| Proof of insurance and ownership |  |
| Vat Registration |  |
| Letter of Good Standing |  |
| Company registration document |  |
| Proof of Address |  |